Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Student Name | K MEHER MADHURI |
| Project Name | ShopEz - MERN E-Commerce Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register with email and password | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | User receives registration confirmation | 1 | High | Team |
| Sprint-1 | Login | USN-3 | User can login securely | 2 | High | Team |
| Sprint-2 | Products | USN-4 | Browse and search products | 3 | High | Team |
| Sprint-2 | Cart | USN-5 | Add and manage cart items | 3 | High | Team |
| Sprint-3 | Orders | USN-6 | Place and track orders | 4 | Medium | Team |
| Sprint-4 | Admin | USN-7 | Manage products and orders | 5 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 18 Jun 2026 | 23 Jun 2026 | 8 | 23 Jun 2026 |
| Sprint-2 | 10 | 6 Days | 24 Jun 2026 | 29 Jun 2026 | 10 | 29 Jun 2026 |
| Sprint-3 | 12 | 6 Days | 30 Jun 2026 | 05 Jul 2026 | 12 | 05 Jul 2026 |
| Sprint-4 | 15 | 6 Days | 06 Jul 2026 | 11 Jul 2026 | 15 | 11 Jul 2026 |

Velocity: Average velocity of the ShopEz team is estimated as 2 story points per day.

Burndown Chart:

A burndown chart represents remaining work versus time and helps track sprint progress in Agile development.